COMMUNICATION MANAGEMENT PLAN

First and Last

Project Name

Department of Interest related to the Project

4/6/2021

Revision History

| Revision History |  |  |  |
| --- | --- | --- | --- |
| Revision # | Date | Owner | Summary of Changes |

Approvals

| Name | Role | Date |
| --- | --- | --- |

Table of Contents

Introduction	1

Purpose	1

Scope	1

References	1

Project Centralized Document Repository	1

External References	1

Glossary and Acronyms	1

Document Maintenance	2

Participants Roles and Responsibilities	2

Project Structure	2

Project Manager	3

PMLLWA Project Team	3

External Stakeholders	3

1.	Communication Process	3

Informal	3

Formal	3

Status Meetings	3

Status Reports	4

Letters and Memorandums	4

External Communication	5

News and Print Media	5

Public Inquiries and Public Records Requests	5

Communication Management	6

Communication Protocol	6

Electronic Mail	6

Communication Distribution	7

Communication Tracking and Storage	7

Communication Changes	7

APPENDIX	8

Appendix A: PMLLWA Project Communication Schedule	1

Appendix B: PMLLWA Project Directory	1

# Introduction

## Purpose

The purpose of the Communication Plan is to capture ‘how’ communications will be managed throughout the project life cycle.

The Communication Plan describes the planned and periodic communications occurring between all the PMLLWA Project stakeholders such as the PMLLWA Project Team, project sponsors, Office of Systems Integration (OSI) executive management, control agencies, and interface partners. This plan also covers scheduled written and oral communications, responses to unsolicited requests for information, the frequency of the scheduled communications, and the responsible person(s) for providing the information. The Communication Plan is an integral part of the overall Project Management Plan and will be used to provide guidance to the PMLLWA project.

## Scope

The Communication Plan identifies the procedures used to manage communication for the project. The plan focuses on formal communication elements. Other communication channels exist on informal levels and enhance those discussed within this plan. This plan is not intended to limit, but to enhance communication practices. Open, ongoing communication between stakeholders is critical to the success of the project.

## References

### Project Centralized Document Repository

The central document repository will be in the PMLLWA Project folder under the Projects Repository on the P: drive.

### External References

PMBOK Guide, 6th Edition, Section 10 - Project Communication Management

## Glossary and Acronyms

| APDs | Advance Planning Documents |
| --- | --- |
| BCPs | Budget Change Proposals |
| IEEE | Institute of Electrical and Electronics Engineers |
| IT | Information Technology |
| IV&V | Independent Verification and Validation |
| PMBOK | Project Management Body of Knowledge |
| PMI | Project Management Institute |
| R&Rs | Roles and Responsibilities |

## Document Maintenance

This document will be reviewed monthly and updated as needed, as the project proceeds through each phase of the system development life cycle.

This document contains a revision history log. When changes occur, the document’s revision history log will reflect an updated version number as well as the date, the owner making the change, and change description will be recorded in the revision history log of the document.

# Participants Roles and Responsibilities

This section describes the roles and responsibilities of the PMLLWA Project staff about the Communication Plan.

A full list of project roles and responsibilities are contained in the Staffing Management Plan.

## Project Structure

The Organizational chart is especially useful in clarifying the Project Structure.

Figure 1. PMLLWA Organization Chart

### Project Manager

The PMLLWA Project Manager has the responsibility to ensure that all information related to the PMLLWA project is consistent, correct, accurate, and timely. The PMLLWA Project Manager will review and approve all information being provided to the various stakeholders and any external agencies. The PMLLWA Project Manager reports directly to the ABC Company Executive Director.

### PMLLWA Project Team

The PMLLWA Project Team will be responsible for ensuring that all the project efforts are accomplished and on time to meet the PMLLWA schedule. The Project Team will be responsible to coordinate effort between the users and the management, review all deliverables, monitor progress, aid as required, and help oversee the efforts. The team will ensure the deliverables that any vendor submits (per the Statement of Work) are accurate and meet the quality standards for the project. The Project Team reports to the PMLLWA Project Manager for the purposes of this project.

## External Stakeholders

External stakeholder communications will be managed exclusively by the project assistant. Mass distribution of information or resources to external stakeholders must have prior approval from the Project Manager.

# Communication Process

## Informal

Informal communications consist of e-mail, conversations or phone calls and serve to supplement and enhance formal communications. Due to the varied types and ad-hoc nature of informal communications, they are not discussed in this plan.

## Formal

The PMLLWA Project will engage in several types of formal communication. The general types and their purpose are described below.

### Status Meetings

There are four basic types of status meetings for the PMLLWA Project:

- Status meetings internal to the PMLLWA Project Team to discuss assignments, activities and to share information.

- Status meetings and reports between the PMLLWA Project Team, and any Vendor Project Team

- Status meetings and reports between the PMLLWA Project Manager and the Executive Steering Committee

- Status meetings and reports to external entities, such as control agencies

### Status Reports

A variety of status reports will be produced during the project. The status reports will be produced on regular intervals to provide stakeholders project information on the status and progress of the PMLLWA project. At a minimum, the reports will contain:

- Project Status on major activities

- Project Schedule

- Status of Issues or Risks

- Status of Action Items, if applicable.

- Future or planned activities

The intent of the status reports is to inform stakeholders of the project’s progress and keep them actively involved in the project. The information provided will contain enough detail, but not too much, to allow stakeholders to make informed decisions and maintain oversight of the project.

### Letters and Memorandums

Letters and memorandums are formal written communications that will be used to:

- Receive guidance.

- Document key project decisions.

- Document key information or facts as a matter of record.

- Request support from other OSI Projects or other internal entities.

- Communicate formal acceptance of project products.

- Relay information as required by the ABC Company policies and procedures.

The use of letters and memorandums will be used throughout the duration of the project and will be kept at a minimum to avoid delays in dissemination of information and direction. Wherever email, telephonic, or face-to-face communication will be used followed with a formal letter or memorandum as required. This will accelerate the communication process and avoid delays due to lengthy coordination processes to receive the signatures.

## External Communication

This section describes the ABC Company policy regarding inquiries from news and print media and other public records requests.

### News and Print Media

Project staff is not allowed to communicate with the media unless prior approval or direction has been granted from the PMLLWA Project Manager. If a news or print media requests an interview or information, the Project Manager must immediately contact the Executive Director.

### Public Inquiries and Public Records Requests

A public records request should be made in writing, unless the request involves records that are maintained by the project for the purpose of immediate public inspection and should sufficiently describe records so that project personnel can identify, locate, and retrieve the records.

Public records maintained by the project will be available for inspection by members of the public during the regular business hours of the project. Requests for inspection or copying of public records should be directed to the PMLLWA Project Manager, and should be specific, focused and not interfere with the ordinary business operations of the project. The operational functions of the project will not be suspended to permit inspection of records during periods in which project personnel in the performance of their duties require such records. If the request requires review of numerous records, a mutually agreeable time should be established for the inspection of the records.

Occasionally, the project may receive requests from the public for information (e.g., statistics, reports, program information). If the project receives any of these requests, the requestor should be directed to the Project Manager, who will refer the individual to the appropriate agency or department.

Physical inspection of the records shall be permitted within the project’s offices and under the conditions determined by the department. Upon either the completion of the inspection or the oral request of project personnel, the person conducting the inspection shall relinquish physical possession of the records. Persons inspecting project records shall not destroy, mutilate, deface, alter, or remove any such records from the project. The project reserves the right to have project personnel present during the inspection of records to prevent the loss or destruction of records.

Upon any request for a copy of records, other than records the project has determined to be exempt from disclosure under the Public Records Act, project personnel shall provide copies of the records to any person upon payment of a fee covering costs of duplication.

# Communication Management

## Communication Protocol

Communication protocols are necessary to effectively manage the amount and type of information that will be communicated. Communication protocols are advantageous for a variety of reasons, including, better managing, and controlling the flow of project-related information, to minimize misinformation and maximize the sharing of accurate information across the appropriate communication channels, and to provide structure to the formal and informal communications that are shared with external stakeholders.

The scope of information shall be limited to that within the individual’s project domain. All communication related to project-wide status is directed to the Project Manager, unless otherwise advised. Because of the broad scope of this project, only those individuals at the project management level will be able to provide a comprehensive and accurate status update on the project. It is therefore imperative that all other project team members limit their project-related communications, both formal and informal, to information within their individual project domain or job functions.

Project information that needs to be disseminated widely to user staff is disseminated through the individual designated as the primary user contact, or user project manager. It is then expected that that individual will disseminate information appropriately to other affected user personnel.

### Electronic Mail

Electronic mail (E-mail) is used as a means for informal, ad hoc communication between project team members and stakeholders. Outgoing e-mail is not to be used as official correspondence. E-mail may be used to alert the recipient that a correspondence is forthcoming, but should not be used as a means of official correspondence itself. When an official document is sent via email, follow-up with an original signature hard-copy. Official outgoing correspondence will always be in the form of a letter, memorandum, or document.

Appropriate uses of e-mail include scheduling meetings, forwarding documents or other information, and broad questions and answers. Incoming e-mail should not be used as official correspondence; however, if the e-mail contains pertinent or historical information, the e-mail should be given a document tracking number and archived in the project document management tool.

### Communication Distribution

Various methods will be used to distribute project information and communicate with project stakeholders. The primary method to distribute information will be through the email system. Whenever possible, to expedite the dissemination of information, documents will be distributed via email. Hardcopy information will be distributed through the normal mail system.

Teleconferencing will be used to the maximum extent possible to communicate to stakeholders in out-of-town locations. This will help to reduce the amount of travel required and provide for an effective method of communication.

Whatever method is used to distribute information or communicate, the proper precautions and procedures must be followed to ensure safe and protected delivery of information. For example, all electronic files received or sent through email must be virus check/scanned prior to opening or sending the file. Any confidential information must be sent through the proper procedures as established by the OSI policies.

## Communication Tracking and Storage

Please refer to the Document Management Plan, regarding the document management procedures for communication and document naming, tracking, review, storage, retention, and change control.

Written communications received or generated by the project are retained and stored in the project’s library and/or document management tool, depending on the format in which they were received. Project e-mail that document decisions or have pertinent value to the project are stored in the project’s library and/or document management tool and retained for historical purposes.

## Communication Changes

Changes to the communication process may be proposed by any recipient or communication creator. The Project Manager must approve the change for it to be approved. Often a draft version will be used to generate discussion with the communication stakeholders prior to making the change official.

Changes to communication format or content are handled through the normal document change control process. Changes to content must be approved by the respective project lead or manager (depending on the content), and then are disseminated with an explanation of the change. Appropriate revision and version markings are included with the updated version.

# APPENDIX

## Appendix A: PMLLWA Project Communication Schedule

The following chart describes the planned communications that PMLLWA Project staff is responsible for or participate in. Add additional meetings as appropriate. Other impromptu meetings occur as needed to resolve issues or problems that arise within the department and with external agencies.

Definitions:

Weekly – One occurrence each week

Bi-Weekly – One occurrence every other week

Monthly – One occurrence each month

Bi-Monthly – One occurrence every other month

Quarterly – One occurrence every three months

Semi-Annually – One occurrence every six months

Annually – One occurrence each year

| Type of Information | Prepared By/ Chaired By | Distribution List/ Participants | Purpose of Communication | Frequency | Transmittal Method | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| PMLLWA Weekly Status Meeting | Project Assistant | Project Team | Discuss detailed status, issues and concerns related to the Project | Weekly | Oral presentation, discussions |  |
| PMLLWA Program Status Meeting | Project Manager | Project Manager Executive Mgmt. PMO | Give an overview of financial and schedule progress. | Monthly | Oral presentation, discussions |  |
| PMLLWA Project Status Meeting | Project Manager | Project Team Executive Director | Give an overview of status, issues and concerns related to the Project | Monthly | Oral presentation, discussions |  |
| PMLLWA Monthly Status Report | Project Manager Project Assistant | Project Team Executive Director PMO | Document detailed status, issues and concerns related to the Project | Monthly | Textual Report |  |

## Appendix B: PMLLWA Project Directory

| Communication Matrix |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Project Management Lesson Learned Web Application Project Sponsor: Joel Jacobson Project Manager: Joel Jacobson |  |  |  |  |  |
| ID | Communication | Description | Frequency | Format | Attendees/Recipients |
| 1 | Internal Status Report | Report status presented to the Advisory and Committee Members | Every three weeks | Dashboard Word Template (3 min Brief) | Roger Hull, LuAnn Piccard and PMP686A Classmates |
| 2 | Faculty Document Status | Report for Signature per documents requested | As Needed | Email / Doc / PDF | Keturah Costello |
| 3 | Survey Results | Survey’s statistics graphics will be public to the audience through social media | Every 10 incoming results will be refresh and reposted | Screenshot capture from excel graph | Public Audience who participated in Survey |
| 4 | Meeting with Advisory Team | One on one with Committee member or project primary advisory | As needed | Request Email / Use of Zoom Video Meeting | Roger Hull, LuAnn Piccard and Keturah Costello |
| 5 | Programming Mentor | Knowledgeable skills during Execution Phase | Monthly or as issues arise with Programming level | Microsoft Teams / Cell Phone | Sean Edwards |